MJOLNIR PHOTONICS INTERNET SUBSPACE Implementation Status at a Glance

Modality Progression

| Stage | Modality | Trust Claim | Status |
| --- | --- | --- | --- |
| M1 | Halo DC | Single trust domain — substrate validation in customer environment | WIRED |
| M2 | Edge DC | Bundle integrity + edge inference; geographic / disconnected operation | WIRED |
| M3 | Entangled DC | Subspace privacy via algebraic OTP+QNR + transport TLS/SSH | WIRED |
| M4 | Edge to Edge | End-to-end ternary; anonymous generative inference on public infra | SCAFFOLD |

Capability Matrix

| # | Capability | Module / Artifact | Status |
| --- | --- | --- | --- |
| EH | BSC binding — native OTP+QNR per VSA at construction | EHC core, BSC ops | STRUCTURAL |
| EH | Codebook & basis separation (per-session keying) | encode/codebook | STRUCTURAL |
| M1 | G.A8.1 encode pipeline (profile → cluster → encode) | encode/ | WIRED |
| M1 | Two-tier emergent routing (1,800 shards) | encode/encode.py | WIRED |
| M1 | BSC compact + LSH cascade retrieval (sub-2ms) | decode13/ | WIRED |
| M1 | EHC C++ port with SIMD acceleration | EHC/, simd_native.c | WIRED |
| M2 | Bundle export (signed and unsigned) | tools/bundle_export.py | WIRED |
| M2 | Bundle import + per-file SHA-256 verification | tools/bundle_import.py | WIRED |
| M2 | SSH ship helper with abort-on-failure | ship_to_edge.sh | WIRED |
| M2 | KMS-backed HMAC signing (qkey, local providers) | kms.py | WIRED |
| M2 | Incremental delta bundles | — | DEFERRED |
| M3 | Processor has no codebook (by construction) | transport/remote_processor.py | STRUCTURAL |
| M3 | Clients own codebook (by construction) | transport/edge_client.py | STRUCTURAL |
| M3 | Sparse-ternary VSA wire format | transport/wire.py | WIRED |
| M3 | SSH-tunnel transport (default; OS-layer hygiene) | tunnel_to_processor.sh | WIRED |
| M3 | HTTPS transport with TLS 1.3 floor | transport/edge_client.py | WIRED |
| M3 | Per-session profile pinning | transport/remote_processor.py | WIRED |
| M3 | Shard upload from client to processor over the wire | — | DEFERRED |
| M3 | Codebook-update sharing across n clients (peer-to-peer) | — | DEFERRED |
| M4 | Modality config validator + per-modality overlay loader | config.py | WIRED |
| M4 | T5 substrate validation + BitNet 2.5 generative bridge | — | SCAFFOLD |
| M4 | Remote LLM attestation protocol | — | SCAFFOLD |

Customer Segment Fit

| Customer Segment | Lead Modality | Wired Today? |
| --- | --- | --- |
| Defense / Intelligence (DoW) | M1 Halo DC + M2 Edge DC + M3 Entangled DC | Yes — pilot-ready |
| Regulated Enterprise (Pharma, Health, Finance) | M1 Halo DC → M3 Entangled DC | Yes — pilot-ready |
| Web3 / Consumer Platform (developer-platform) | M4 Edge to Edge | No — 2027+ roadmap |

Legend:  WIRED implemented today  ·  STRUCTURAL architectural; cannot be disabled  ·  DEFERRED operational extension on roadmap  ·  SCAFFOLD framework only; pending implementation